TechRightly

Product requirements document

User experience enhancements

Version 1.0  ·  July 2026

Status: Draft — for review

Overview

This document defines the next phase of improvements to TechRightly's digital platform. The website and social assets are live (Phases 1 and 2). This document covers what to build next, organised into four epics: Social Media & Discoverability, Content & Credibility, Lead Capture & Conversion, and Website UX Improvements.

Each user story follows the format: As a [person], I want [something], so that [outcome]. Acceptance criteria define what done looks like for each story.

Priority definitions

| Priority | Meaning |
| --- | --- |
| High | Required for the platform to function as intended. Build these first. |
| Medium | Adds meaningful value. Build after all High items are complete. |
| Low | Nice to have. Include if time and budget allow. |

Epic 1 · High priority Social media & discoverability Goal: Ensure potential clients can find TechRightly through search engines and social media.

F1.1  LinkedIn company page

Create and activate the TechRightly LinkedIn company page using the prepared assets and bio copy.

| ID | User story | Acceptance criteria | Priority |
| --- | --- | --- | --- |
| US-1.1 | As a founder searching for a fractional CTO, I want to find TechRightly on LinkedIn so that I can learn about their services and follow their updates. | Page live with banner, bio, and specialties completed. First post published. Website URL added once domain is confirmed. | High |
| US-1.2 | As a TechRightly website visitor, I want to see the LinkedIn link in the footer so that I can follow the company without having to search for it. | LinkedIn URL added to footer and links directly to the company page. | Medium |

F1.2  X (Twitter) account

Create and activate the TechRightly X account using the prepared header image, profile picture, and bio.

| ID | User story | Acceptance criteria | Priority |
| --- | --- | --- | --- |
| US-1.3 | As a tech executive active on X, I want to find TechRightly's account so that I can follow their insights and engage with their content. | Account live, header and profile picture uploaded, bio set, Day 1 caption posted and pinned. | High |
| US-1.4 | As a prospect who found TechRightly on X, I want to see consistent posting so that I know the brand is active and engaged. | 3 posts per week published for the first 30 days using the prepared calendar. | Medium |

F1.3  Google Analytics integration

Add GA4 tracking to the live website so traffic, sources, and form conversions can be monitored.

| ID | User story | Acceptance criteria | Priority |
| --- | --- | --- | --- |
| US-1.5 | As the business owner, I want to see how many people visit the website and where they come from so that I can measure the impact of social media and content. | GA4 tag installed. Traffic data visible in GA4 dashboard. Form submission tracked as a conversion event. | High |

F1.4  SEO improvements

Ensure the website is discoverable via search engines for queries relevant to TechRightly's services.

| ID | User story | Acceptance criteria | Priority |
| --- | --- | --- | --- |
| US-1.6 | As a founder searching 'fractional CTO' on Google, I want TechRightly to appear in the results so that I can discover the service organically. | Unique meta title and description on every page. Sitemap.xml generated and submitted to Google Search Console. metadataBase updated to real domain once confirmed. | Medium |

Epic 2 · High priority Content & credibility Goal: Give prospects enough quality, regularly updated content to trust TechRightly's expertise before reaching out.

F2.1  AI content pipeline

Automated system that curates tech and AI news, drafts blog and social posts, and queues them for human review before publishing.

| ID | User story | Acceptance criteria | Priority |
| --- | --- | --- | --- |
| US-2.1 | As a returning visitor, I want to see new articles each time I visit so that I view TechRightly as an active and credible source of expertise. | Minimum 3 new blog posts published per week. Content covers AI, agentic systems, cloud, and CTO leadership topics. | High |
| US-2.2 | As the business owner, I want AI to draft posts from curated news so that I can publish regularly without writing every piece from scratch. | Pipeline collects from at least 5 sources daily (OpenAI, Anthropic, HN, TechCrunch, AWS). AI drafts post. Human reviews and approves before publishing. Runs automatically. | High |

F2.2  Newsletter connected to Mailchimp

Connect the existing newsletter form to Mailchimp so subscribers are captured and nurtured over time.

| ID | User story | Acceptance criteria | Priority |
| --- | --- | --- | --- |
| US-2.3 | As a visitor who is not ready to book a consultation yet, I want to subscribe to TechRightly updates so that I can stay connected and return when the time is right. | Newsletter form connected to Mailchimp. Contact added to audience on submission. Welcome email sent automatically. | High |
| US-2.4 | As a newsletter subscriber, I want to receive a weekly email with TechRightly's latest insights so that I stay engaged with the brand. | Weekly digest email automated in Mailchimp. Includes links to latest blog posts. Unsubscribe link functional. | Medium |

F2.3  Testimonials and social proof

Add client testimonials to the homepage and services pages to build trust with prospects evaluating TechRightly.

| ID | User story | Acceptance criteria | Priority |
| --- | --- | --- | --- |
| US-2.5 | As a potential client evaluating TechRightly, I want to see what other clients say about the experience so that I can feel confident the service delivers real results. | Minimum 3 testimonials on homepage. Each shows name, role, company, and a specific outcome. Visible without scrolling on desktop. | High |
| US-2.6 | As a prospect on the Technical Due Diligence page, I want to see a testimonial from an investor so that I can relate to their situation. | At least one relevant testimonial per service page. | Low |

F2.4  Expanded case studies

Grow the case study library to cover all five services with richer detail and specific outcomes.

| ID | User story | Acceptance criteria | Priority |
| --- | --- | --- | --- |
| US-2.7 | As an investor considering TechRightly for due diligence, I want to read a detailed case study of a previous DD engagement so that I can assess whether their approach fits my needs. | Minimum 5 case studies, covering all 5 services. Each follows challenge / approach / outcome format with specific metrics where possible. | Medium |

Epic 3 · High priority Lead capture & conversion Goal: Track every lead from first contact to client and ensure no prospect is lost in the process.

F3.1  CRM integration (HubSpot free)

Connect form submissions to HubSpot so every lead is automatically tracked with a pipeline stage.

| ID | User story | Acceptance criteria | Priority |
| --- | --- | --- | --- |
| US-3.1 | As the business owner, I want every consultation form submission automatically added to a CRM so that I never lose a lead or forget to follow up. | HubSpot free connected. Form submissions create contacts automatically. Pipeline stages defined: New Lead, Contacted, Consultation Booked, Proposal Sent, Won, Lost. | High |
| US-3.2 | As the business owner, I want to see my lead pipeline at a glance so that I know how many active prospects I have at each stage. | HubSpot pipeline view configured. Accessible from mobile. New leads visible within 60 seconds of form submission. | Medium |

F3.2  Lead confirmation email

Send an automatic reply to prospects immediately after they submit the contact form.

| ID | User story | Acceptance criteria | Priority |
| --- | --- | --- | --- |
| US-3.3 | As a prospect who submitted the contact form, I want an immediate confirmation email so that I know my message was received and I know when to expect a reply. | Auto-reply sent within 60 seconds of submission. Sets expectation of 1 business day response. Sent from professional email address. | High |

F3.3  Newsletter integration with Mailchimp

Route footer newsletter signups directly into a Mailchimp audience for ongoing nurture campaigns.

| ID | User story | Acceptance criteria | Priority |
| --- | --- | --- | --- |
| US-3.4 | As the business owner, I want newsletter signups automatically added to Mailchimp so that I can nurture prospects who are not yet ready to book a consultation. | Footer form POSTs to Mailchimp API. Contact added to audience. Welcome email triggered. Duplicate emails handled gracefully. | High |

F3.4  Analytics dashboard

Configure a simple GA4 dashboard to track website traffic, lead sources, and conversion rates.

| ID | User story | Acceptance criteria | Priority |
| --- | --- | --- | --- |
| US-3.5 | As the business owner, I want a simple dashboard showing website traffic and form conversions so that I know which channels are driving leads. | GA4 dashboard showing sessions by source, form conversion rate, and top landing pages. Reviewed weekly. | Medium |

Epic 4 · Medium priority Website UX improvements Goal: Make the site more credible, easier to navigate, and clearer about what to do next.

F4.1  Custom domain and professional email

Purchase a domain and set up professional email once the brand name decision is finalised.

| ID | User story | Acceptance criteria | Priority |
| --- | --- | --- | --- |
| US-4.1 | As a potential client visiting TechRightly, I want to see a real domain name so that I can trust this is a legitimate business and not a test site. | Custom domain purchased and connected to Amplify. SSL active. Site accessible at www and root domain. metadataBase updated in code. | High |
| US-4.2 | As a potential client who wants to email TechRightly directly, I want a professional email address so that it feels like a real business. | Professional email set up at the custom domain (e.g. hello@[domain]). Monitored and replied to within 1 business day. | High |

F4.2  Mobile experience audit

Audit and improve the mobile browsing experience across all pages.

| ID | User story | Acceptance criteria | Priority |
| --- | --- | --- | --- |
| US-4.3 | As a founder browsing TechRightly on my phone, I want the site to be fast and easy to navigate so that I can read about the services and get in touch on the go. | All pages score 85+ on Google PageSpeed Insights mobile. No horizontal scroll at 375px width. Contact form fully usable on mobile. | Medium |

F4.3  Clearer calls to action

Audit CTAs across all pages and ensure every page directs the visitor toward the next logical step.

| ID | User story | Acceptance criteria | Priority |
| --- | --- | --- | --- |
| US-4.4 | As a first-time visitor who has just read the services page, I want a clear invitation to get in touch so that I know exactly how to take the next step. | 'Book a free consultation' CTA visible on every page — in the hero, below each service description, and in the blog sidebar. All CTAs link to the contact form. | Medium |

F4.4  Real founder bio

Replace the placeholder About page with a real bio, photo, and career background.

| ID | User story | Acceptance criteria | Priority |
| --- | --- | --- | --- |
| US-4.5 | As a prospect considering hiring a fractional CTO, I want to know who is behind TechRightly so that I can assess whether they have the right experience for my situation. | About page includes real photo, career summary, specific domain expertise, and a personal note on working style. Reads as human, not corporate. | High |

End of document